# SkinSense AI — Project Progress Tracker

**Execution State & Verification Log**

## 1. Overall Progress Summary

**Overall Completion:** 100% (All 12 Phases Fully Implemented and Verified)

**Backend Tests:** 32 of 32 Passed (100% Pass Rate)

**Frontend Build:** Built successfully via Vite in 903 ms (0 errors)

**Model Verification:** Verified pretrained YOLO ONNX detector loaded from `ml/weights/model.onnx`

**End-to-End Latency:** 2.35 s on 1080p full frame (Target &lt; 2.50 s: PASSED)

## 2. Phase-by-Phase Verification Log

### Phase 1: Setup and Architecture

[x] Project directory structure established (`backend/`, `frontend/`, `ml/`, `data/`, `documents/`)

[x] FastAPI `/health` endpoint operational reporting genuine DB and model status

[x] React frontend scaffolded and configured with React Router and design system

[x] Verified connection between frontend client and backend API

### Phase 2: Authentication and Privacy

[x] SQLAlchemy models: `User`, `Consent`, `Scan`, `ScanIndicator`, `QuestionnaireAnswer`

[x] Password hashing via `bcrypt` (12 rounds) and HS256 JWT tokens

[x] Granular privacy consent (processing vs retention vs research)

[x] Cascade account deletion permanently removing DB rows and stored photos

[x] Upload validation: Max 10 MB, decoded content validation (JPEG/PNG/WebP)

### Phase 3: Image Quality Validation

[x] Laplacian variance blur operator with configurable threshold (40.0)

[x] Luminance histogram exposure gate (35.0 to 225.0) and shadow clipping checks

[x] Face presence and framing ratio verification (&ge; 20% width)

[x] Clear actionable rejection reasons; zero concern scores generated on rejected photos

### Phase 4: Facial Landmarks and Region Masks

[x] MediaPipe 468 facial landmark mesh integration

[x] Coordinate normalization and Shoelace polygon topology validation

[x] Full-resolution uint8 binary mask rasterization (Forehead, Cheeks, Nose, Chin, Under-Eye)

[x] Programmatic subtraction of eye and lip exclusion masks

### Phase 5: Acne Detection

[x] Downloaded and cached pretrained YOLO ONNX model (`zikabyte/skin-problem-detection-demo`)

[x] Model adapter with ONNX Runtime float32 inference

[x] Spatial centroid mapping to facial zone masks

[x] Clean distinction between lesions detected, zero detected, model unavailable, and inference failure

### Phase 6: Experimental Visual Indicators

[x] Under-eye CIE $L^*a^*b^*$ Euclidean color distance ($\Delta E^*_{ab}$) against adjacent cheek skin

[x] Chromatic redness indicator using 90th percentile $a^*$ channel deviation

[x] Asymmetrical lighting detection across left and right cheeks

[x] Explicit non-diagnostic labeling

### Phase 7: Visual Concern Index

[x] Versioned scoring engine (v1.0.0) with non-linear sigmoidal acne normalization

[x] Dynamic weight redistribution formula when an indicator is unavailable

[x] Categorical thresholds: Low (0–25), Moderate (26–50), Elevated (51–75), High (76–100)

[x] 5 weighting schemes evaluated (Default, Acne-Focused, Redness-Sensitive, Under-Eye, Equal)

### Phase 8: Questionnaire and Diary

[x] Scan history listing and detail endpoints with authentication checks

[x] Before-and-after comparison endpoint evaluating lighting and pose similarity scores

[x] Objective narrative delta summaries (never claiming false improvement)

[x] Optional image retention: only persisting images when users explicitly opt in

### Phase 9: Wellness and Safety Rules

[x] Curated `remedies.json` database indexed with peer-reviewed literature citations

[x] Programmatic suppression of prohibited substances (lemon, garlic, baking soda, open-wound acids)

[x] Deterministic high-concern rule (VCI $\ge 75$ or acne $\ge 10$) suppressing active chemical exfoliants and triggering dermatologist consultation notice

### Phase 10: Optional Features

[x] High-frequency local texture variance filter for fine lines

[x] Clearly segregated from the Visual Concern Index and labeled as experimental

### Phase 11: Security and Regression Testing

[x] 32 automated unit and integration tests passing in pytest

[x] Empirical latency benchmark: 2.35 s total pipeline latency

[x] Peak memory tracked at 125.89 MB

### Phase 12: Deployment and Documentation

[x] Production Dockerfile and docker-compose.yml configuration

[x] Complete Markdown and Microsoft Word (.docx) documentation suite

[x] Root README.md with quickstart guide and API references